Centers for Medicare & Medicaid Services

<Business Owner’s Office/Center>

<Business Owner’s Group>

7500 Security Blvd

Baltimore, MD 21244-1850

Schedule Management Plan Template

Schedule Management Plan

Version: <1.0>

Last Modified: <Month Day, Year>

[Schedule Management Plan Template Version 1.0 – October 27, 2008

Approved for use by the ESD Deliverables Workgroup]

Document Number: <document’s configuration item control number>

Contract Number: <current contract number of company maintaining document>

Note to the Author

[This document is a template for creating a separate Schedule Management Plan, subordinate to the Project Management Plan (PMP), for a given project. The level of detail in the Schedule Management Plan is dependent upon the characteristics of the project (e.g., new development or maintenance), Statement of Work (SOW) requirements, stakeholder needs, etc.

If a corporate System Development Management Plan (SDMP) exists, the Schedule Management Plan may reference the corresponding section(s) of the SDMP rather than reiterating the content of the SDMP in the Schedule Management Plan.  Where applicable, references to the SDMP should also be augmented to address any additional information or deviations from the SDMP that are specific to the given project.

The template includes instructions to the author, boilerplate text, and fields that should be replaced with the values specific to the particular project.

- Blue italicized text enclosed in square brackets (i.e., [text]) provides instructions to the document author, or describes the intent, assumptions and context for content included in this document.

- Blue text enclosed in angle brackets (i.e., <text>) indicates a field that should be replaced with information specific to the particular project.

- Text and tables in black are provided as boilerplate examples of wording and formats that may be used or modified as appropriate.

When using this template, follow these steps:

- Replace all text enclosed in angle brackets (e.g., <System Name (Acronym)>) with the appropriate information for the specific project. These angle brackets appear in both the body of the document and in headers and footers.

- Modify any boilerplate text as appropriate to the specific project.

- To add any new sections to the document, ensure that the appropriate header and body text styles are maintained.  Styles used for the section headings are Heading 1 (Times New Roman 16 pt and Section Sub-Headings are Heading 2 (Times New Roman 14 pt).  The style used for boilerplate and body text is Body Text (Times New Roman 12 pt).

- To update the Table of Contents, right-click and select “Update field” and choose the option “Update entire table”.  Ensure that sub-headings at each level in the Table of Contents are appropriately indented for improved readability.

- Delete this “Notes to the Author” page and all instructions to the author (i.e., all blue italicized text enclosed in square brackets) before finalizing the initial draft of the Schedule Management Plan.]

APPROVALS

[Obtain signature approval of the final document from the delivering organization’s Project Manager and the primary CMS recipient (i.e., generally the Government Task Leader (GTL)).  Additional signature lines may be added as needed (e.g., CMS Business Owner).]

Submitting Organization’s Approving Authority:

Signature                                   Printed Name                           Date                        Phone Number

<Position Title> [e.g., <System Name and/or Acronym> Project Manager]

CMS’ Approving Authority:

Signature                                   Printed Name                           Date                        Phone Number

<Position Title> [e.g., <Contract or System Name> Government Task Leader]

REVISION HISTORY

[Use the table below to record information regarding changes made to the document over time.]

| Version | Date | Organization/Point of Contact | Description of Changes |
| --- | --- | --- | --- |
| 1.0 | <mm/dd/yy> | <Organization Identifier / Point-of-Contact Name> | Baseline Version |

TABLE OF CONTENTS

1.	INTRODUCTION	1

2.	REFERENCED DOCUMENTS	1

3.	OVERVIEW	1

4.	ASSUMPTIONS/CONSTRAINTS/RISKS	1

4.1 Assumptions	1

4.2 Constraints	2

4.3 Risks	2

5.	SCHEDULE APPROACH	2

5.1. Task Definition	2

5.2. Estimate Level of Effort	2

5.3. Resource Allocation	2

5.4. Methods & Tools	2

6.	SCHEDULE MANAGEMENT	3

6.1. Determining Schedule Changes	3

6.2. Obtaining Agreement on Schedule Changes	3

6.3. Managing Schedule Changes	3

6.4. Measuring & Reporting Schedule Performance	3

7.	GLOSSARY	3

8.	ACRONYMS	4

9.	APPENDICES	4

LIST OF FIGURES

[Insert a List of Figures appearing within the Schedule Management Plan along with a page reference for each identified figure as appropriate.  Labels of Figure titles and descriptions are to be placed centered, above the figure within the main body of the document.  All figures must have an associated tag providing appropriate alternative text for Section 508 compliance.]

<Figure #: Figure Title or Description……………………………………………Page Number>

LIST OF TABLES

[Insert a List of Tables appearing within the Schedule Management Plan along with a page reference for each identified table as appropriate. Labels of Table titles and descriptions are to be placed centered, above the table within the main body of the document.]

<Table 1: Referenced Documents………………………..……………………Page Number 1

Table 1:  Referenced Documents	1

# INTRODUCTION

[Summarize the purpose of the document, the scope of activities that resulted in its development, the intended audience for the document, and expected evolution of the document.  Also describe any security or privacy considerations associated with use of this document.]

The Schedule Management Plan describes how the Project Schedule will be established and managed.

# REFERENCED DOCUMENTS

[Summarize the relationship of this document to other relevant documents (e.g., System Development Management Plan (SDMP), Project Management Plan (PMP), other PMP subsidiary plans, Project Charter, Project Schedule, Project Process Agreement (PPA), etc.)

Provide identifying information for all documents used to arrive at and/or referenced within the Schedule Management Plan (e.g., related and/or companion documents, prerequisite documents, relevant technical documentation, etc.).]

Table 1:  Referenced Documents

| Document Name | Document Number | Document Date |
| --- | --- | --- |
| <document name> | <document’s configuration item control number> | <Month Day, Year> |

# OVERVIEW

[Provide a high-level overview of the project.  Focus on the process and deliverable aspects of the project, including contract type, major milestones, and stakeholders.]

# ASSUMPTIONS/CONSTRAINTS/RISKS

## 4.1 Assumptions

[Describe any assumptions or dependencies that have a significant impact on the Project Schedule. These may concern such issues as scheduling dependencies, technology and human resource availability, third party responsibilities, and work hours per week/year.]

## 4.2 Constraints

[Describe any limitations or constraints for the project that may impact milestones, critical path, task duration, dependencies, resources, external system and personnel dependencies, CMS dependencies, risks, and other areas possibly affected during the course of the project.]

## 4.3 Risks

[Describe any risks associated with management of the Project Schedule and proposed mitigation strategies.]

# SCHEDULE APPROACH

[Describe the approach for establishing and baselining the Project Schedule in accordance with proven project management practices. The approach should include the methodology for defining tasks and dependencies, estimating the level of effort, determining critical path and milestones, and allocating resources.  If multiple schedules will exist, describe the process for integrating them into one master schedule (e.g., If multiple contractors and/or subcontractors are involved in the project, describe the approach for integrating all associated schedules into one master schedule).]

## 5.1. Task Definition

[Describe the approach for defining tasks, including creating and/or refining the Work Breakdown Structure (WBS), utilizing historical task lists, identifying durations and dependencies, and determining critical path and milestones.]

## 5.2. Estimate Level of Effort

[Describe the approach for estimating level of effort. This section should include any automated tools used, historical data, factors, attributes, etc.]

## 5.3. Resource Allocation

[Describe the approach for allocating resources to tasks.  If appropriate, refer to the Project Management Plan (PMP), or a separate Staffing Management Plan, if one exists.]

## 5.4. Methods & Tools

[Describe the methods and tools that will be used to establish and store the master Project Schedule and any related subordinate schedules (e.g., Microsoft Project, Clarity, etc.).  Also identify and describe any standard reports that will be used to measure and report the status of the Project Schedule (e.g., Gantt chart, network diagram, resource usage, task usage, etc available from Microsoft Project).]

# SCHEDULE MANAGEMENT

[Describe the approach for managing the master Project Schedule and any related subordinate schedules in accordance with proven project management practices.  Describe how the Project Schedule will be managed after it is baselined, and how schedule performance will be measured and reported.]

## 6.1. Determining Schedule Changes

[Describe how changes to the Project Schedule will be identified.]

## 6.2. Obtaining Agreement on Schedule Changes

[Describe how agreement from the appropriate stakeholders will be obtained for proposed changes to the Project Schedule.]

## 6.3. Managing Schedule Changes

[Describe how changes to the Project Schedule will be managed.  Include information regarding any tracking system that will be used, the frequency of reviews of the schedule, approval levels necessary for authorizing changes, variance analysis, and corrective action methodology.]

## Measuring & Reporting Schedule Performance

[Describe how schedule performance will be measured and progress will be tracked.  Include how often the Project Schedule will be reviewed/updated and how percent complete will be determined.]

# GLOSSARY

[Provide clear and concise definitions for terms used in the Schedule Management Plan that may be unfamiliar to readers of the document.  Terms are to be listed in alphabetical order.]

<Term Name>

<Term definition>

<Term Name>

<Term definition>

# ACRONYMS

[Provide a list of acronyms and associated literal translations used within the document. List the acronyms in alphabetical order utilizing a tabular format as depicted below.]

| <ACRONYM> | <Literal Translation> |
| --- | --- |
| CMS | Centers for Medicare & Medicaid Services |
| PMP | Project Management Plan |
| PPA | Project Process Agreement |
| SDMP | System Development Management Plan |
| SOW | Statement of Work |
| WBS | Work Breakdown Structure |

# APPENDICES

[Utilize appendices to facilitate ease of use and maintenance of the Schedule Management Plan.  Each appendix should be referenced in the main body of the document where that information would normally have been provided.]